**Chengdu University of Technology Oxford Brookes College**

**Project Module (CHC 6096)**

**Weekly Report Sheet**

**(Week 12)**

|  |  |
| --- | --- |
| STUDENT NAME: | Mike |
| STUDENT NUMBER: | 201918020123 |
| SUPERVISOR NAME: | Monty Mu |
| DATE: | 12/30/2022 |
| **Action Plan of last week:**  Action 1:Write back-end code, connect with the front-end interface to implement Addreader function, on the basis of the already implemented page | |
| **Actions in this week :**  (What you have done in this week? Any measurable achievements or progress?)  1:The main page is basically implemented, and a drop-down menu is set for the navigation bar. The coding implementation adds reader functionality.        **Challenges and problems:**  In the front-end and back-end connections, the interfaces in the front-end script must correspond one-to-one with the back-end to make the request and response go smoothly. In this case, there is a connection error, and an error is reported during operation. This issue was resolved after careful debugging. | |
| **Action Plan for Next Week :**  (What? How? When? Where? Who?)  Action 1:Further code the back-end program. Implement the functions of adding books and borrowing and returning book records under the large framework.. | |
| SUPERVISOR SIGNATURE: |  |