**Chengdu University of Technology Oxford Brookes College**

**Project Module (CHC 6096)**

**Weekly Report Sheet**

**(Week 8)**

|  |  |
| --- | --- |
| STUDENT NAME: | Mike |
| STUDENT NUMBER: | 201918020123 |
| SUPERVISOR NAME: | Monty Mu |
| DATE: | 12/02/2022 |
| **Action Plan of last week:**  Action 1:Further completion of the preparation of SQL files includes borrowing and returning books.  Action 2:Study and learn front-end programming techniques, including HTML, CSS, Javascript, and take detailed notes.  Action 3:Design a log page and draw a simple wireframe. | |
| **Actions in this week :**  (What you have done in this week? Any measurable achievements or progress?)   1. Further complete the entire database file including administrators, readers, book information, borrow and return information, book classification all tables. 2. Reviewed front-end development techniques and wrote notes on important technologies.   3.Design a log page wireframe for front-end development based on this diagram next time.  **Challenges and problems:**   1. Considering the feasibility issue when designing landing pages was a big problem this week. Because the design page cannot be arbitrary, it must not only consider that the currently available technology can code the page, but also meet all the functions covered by the system design and make the page as beautiful as possible. This requires me to spend more time expanding my front-end development capabilities, which gives me the strength to develop the pages I design. | |
| **Action Plan for Next Week :**  (What? How? When? Where? Who?)  Action 1:Try to implement the login page through coding.  Action 2:Continue designing and drawing wireframes of the main page after the administrator and student log in. | |
| SUPERVISOR SIGNATURE: |  |